Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 29-11-2025 |
| --- | --- |
| Team ID |  |
| Project Name | Flight Booking System |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Flight Search | USN-1 | As a passenger, I want to search for flights based on travel dates, origin, and destination. | 3 | High |
| Sprint-1 | Flight Selection | USN-2 | As a passenger, I want to view complete flight details and choose the one I prefer. | 2 | High |
| Sprint-2 | Passenger Details & Seat Selection | USN-3 | As a passenger, I want to enter traveler information and select seats. | 3 | Medium |
| Sprint-2 | Booking Review | USN-4 | As a passenger, I want to verify all booking details before making payment. | 1 | Medium |
| Sprint-3 | Payment Processing | USN-5 | As a passenger, I want to make secure online payments for my flight. | 3 | High |
| Sprint-3 | Ticket Generation | USN-6 | As a passenger, I want the ability to view and download my ticket with a generated PNR. | 2 | High |
| Sprint-3 | Booking History | USN-7 | As a passenger, I want access to my previous bookings. | 2 | Medium |
| Sprint-4 | Admin – Flight Management | USN-8 | As an admin, I want to add or update flight timings, schedules, and pricing. | 3 | High |
| Sprint-4 | Admin – User Management | USN-9 | As an admin, I want to manage passenger accounts and resolve related issues. | 2 | Medium |
| Sprint-4 | Airline System Integration | USN-10 | As an airline provider, I want to supply real-time flight availability and fare details. | 3 | High |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 26 Nov 2025 | 02 Dec 2025 | 20 | 02 Dec 2025 |
| Sprint-2 | 20 | 6 Days | 27 Nov 2025 | 04 Dec 2025 | 20 | 04 Dec 2025 |
| Sprint-3 | 20 | 6 Days | 28 Nov 2025 | 06 Dec 2025 | 20 | 06 Dec 2025 |
| Sprint-4 | 20 | 6 Days | 29 Nov 2025 | 08 Dec 2025 | 20 | 08 Dec 2025 |